Test Scripts scenarios and results

Summary

Unit Testing

| Project ID | Horizon II, Horizon +, Chubb & BBU Testing |
| --- | --- |
| Version | 0.1 |
| Issue Date |  |
| Status | Draft |
| Author | C. Cushen |

Table of Contents

1	Document Control	3

1.1	Distribution / Review List	3

1.2	Approvals List	3

1.3	Document Revision History	3

1.4	Reference Documents	3

Executive Summary	4

Introduction	4

Dependencies	4

Summary of Test Results	4

2	Introduction	5

3	Requirements	5

3.3	Test Scope	6

Test_166 [Horizon +, Chubb] Voice Duration 5 Minutes	6

Test_167 [Horizon +, Chubb] Voice Duration 30 Minutes	6

Test_168 [Horizon II, Horizon +, Chubb] Basic Call and Clear Down	6

Test_169 [Horizon +, Chubb] Time Taken for Contact	6

Test_170 [Horizon +, Chubb] 10 Calls in a Row	6

Test_171 [Chubb] Battery Low	6

Test_172 [Horizon +, Chubb] Radio Trigger	7

Test_173 [BBU] Still in Emergency call after power failure to ONT	7

3.4	Tests Out-Of-Scope	7

	Voice duration 35+ Minutes	7

	Horizon functionality	7

	Chubb functionality	7

	BBU powered by euro converter	7

4	Assumptions	8

5	Risks & Issues	9

7	Appendix	10

7.1 Test Script Capture	10

# 1	Document Control

## 1.1	Distribution / Review List

| Name | Role / Department | For Review / Info |
| --- | --- | --- |

## 1.2	Approvals List

| Version Number | Approver Name | Role/Department | Date Approved |
| --- | --- | --- | --- |

## 1.3	Document Revision History

| Version Number | Date | Comments |
| --- | --- | --- |

## 1.4	Reference Documents

| Document Ref | Document Name | Version Number | Version Date | Author |
| --- | --- | --- | --- | --- |

# Executive Summary

### Introduction

This test plan will involve testing these key areas;

- Horizon II Testing

- Horizon + Testing

- Chubb Testing

- BBU Testing

Dependencies

- Ambulance Service

- Test Resources

## Summary of Test Results

| Tests Completed | Tests Not Completed |
| --- | --- |
| Test_166 – PASS Test_167 – PASS Test_168 – PASS Test_169 – PASS Test_170 – FAILED (10 Calls in a Row) This test failed due to “The Number you have dialled was not recognized” miscellaneous error, therefore this will be investigated. Test_171 – PASS Test_172 – PASS Test_173 – PASS |  |

# 2	Introduction

Horizon II, Horizon +, Chubb – (Emergency service communication over fibre, needs to be tested as lives could be at risk)

# 3	Requirements

| Type | Requirement | Test ID |
| --- | --- | --- |
| Horizon +, Chubb | Voice Duration 5 Minutes | Test_166 |
| Horizon +, Chubb | Voice Duration 30 Minutes | Test_167 |
| Horizon II, Horizon +, Chubb | Basic Call and Clear Down | Test_168 |
| Horizon +, Chubb | Time Taken for Contact | Test_169 |
| Horizon +, Chubb | 10 Calls in a Row | Test_170 |
| Chubb | Battery Low | Test_171 |
| Horizon +, Chubb | Radio Trigger | Test_172 |
| BBU | Still in Emergency call after power failure to ONT | Test_173 |

# 3.3	Test Scope

### Test_166 [Horizon +, Chubb] Voice Duration 5 Minutes

Test Reason: The emergency call needs to be able to last for 5 minutes

Description: Check the call for two way transmission

Expected Result: Successful

### Test_167 [Horizon +, Chubb] Voice Duration 30 Minutes

Test Reason: The emergency call needs to be able to last for 30 minutes

Description: Check the call for two way transmission

Expected Result: Successful

### Test_168 [Horizon II, Horizon +, Chubb] Basic Call and Clear Down

Test Reason: All test units need to be able to make an emergency call and also be able to hang up the call

Description: Check test units can call and clear down

Expected Result: Successful

### Test_169 [Horizon +, Chubb] Time Taken for Contact

Test Reason: To check the difference in time it takes for the unit to call the control center over FIBRE compared to COPPER

Description: Check test unit call times

Expected Result: Successful

### Test_170 [Horizon +, Chubb] 10 Calls in a Row

Test Reason: The test units should be able to make calls successfully every time

Description: Make 10 emergency calls on each test unit

Expected Result: Successful

### Test_171 [Chubb] Battery Low

Test Reason: The Emergency services should see an alarm to trigger a battery replacement for when the unit has low battery

Description: Check for a “Battery Low” alarm at the control center

Expected Result: Successful

### Test_172 [Horizon +, Chubb] Radio Trigger

Test Reason: The wrist pendants should be able to trigger the alarm on the test unit and a connection should be made to the control center

Description: Check pendants work as they should

Expected Result: Successful

### Test_173 [BBU] Still in Emergency call after power failure to ONT

Test Reason: If a power cut occurs there should be no noticeable change in a telephone call when the battery backup kicks in

Description: Check the Horizon and Chubb unit are still in the emergency call when power failure to the ONT occurs

Expected Result: Successful

# 3.4	Tests Out-Of-Scope

### Voice duration 35+ Minutes

### Horizon functionality

### Chubb functionality

### BBU powered by euro converter

# 4	Assumptions

| Ref | Description of Assumption | Owner | Check list |
| --- | --- | --- | --- |
| 1 | The project plans will not change significantly | Project Manager |  |
| 2 | Sufficient budget/resource will be made available to deliver the testing defined | Project Manager |  |
| 3 | Sufficient quality requirements documentation is available for the development of test scripts | Project Manager |  |
| 4 | There are no dependencies between other projects | Project Manager |  |

# 5	Risks & Issues

Test specific risks will be captured and managed through a Test Risks & Issues Log once the project is underway.  Project level risks should be flagged for inclusion in the project Risks & Issues log.

| ID | Risk | Probability | Impact | Action Required |
| --- | --- | --- | --- | --- |
| 01 | Timely availability of test environments may cause the testing dates to slip. | Medium | High | Project Manager/Test Manager to ensure that environments are readily available for test commencement. |
| 02 | Late delivery of functionality will cause testing to start late. | High | High | Development team to ensure that any developmental slippage is visible early in the lifecycle so that contingency measures can be actioned |
| 03 | Scope-creep | Medium | High | Any new project requirements must be made visible to the entire Programme community as soon as they are accepted to avoid unnecessary delays in re-planning. |
| 04 | Dependent Projects identified late | Medium | High | Project Manager must make visible in adopted Change Management process. |
| 05 | Significant Change Requests included | Medium | High | Testing must be engaged in the Change Control process, specifically \Impact Assessment. |
| 06 | Shortage of skilled test resources | Medium | High | Continuity of skilled testing resources to be maintained across test phases |
| 07 | Non dedicated testing environment | Low | High | Manage identify/control/access and Configuration Management activities on the test box. |
| 08 | Engagement of skilled users for Acceptance Sign Off | Medium | High | Ensure buy in from Users throughout entire QA process |

# 7	Appendix

## 7.1 Test Script Capture

Each of the test scripts are captured here

Please Scroll Down

| Test Case Name/ID | Voice_duration_5minutes |  |
| --- | --- | --- |
| Test Objectives | To engage a 5 minute phone call and check for two way transmission |  |
| Test Description | 5 minute phone call |  |
| Test Prerequisites | Horizon, Chubb (Test Units) |  |
| Test Topology/Setup | JT Network Horizon Chubb ONT Ambulance Control |  |
| Test Procedure | - Test Unit auto dials the ambulance service - Ambulance Pick up - Check for two way transmission - Wait 5 minutes - Check for two way transmission - Clear down |  |
| Expected Results and Success Criteria | Successful |  |
| Test Results | Chubb Successful Horizon Successful Pass:; Fail:. |
| Signature | Date/Time: Representative of JT: Representative of Vendor: |  |

| Test Case Name/ID | Voice_duration_30minutes |  |
| --- | --- | --- |
| Test Objectives | To engage a 30 minute phone call and check for two way transmission |  |
| Test Description | 30 minute phone call |  |
| Test Prerequisites | Horizon, Chubb (Test Units) |  |
| Test Topology/Setup | JT Network Horizon Chubb ONT Ambulance Control |  |
| Test Procedure | - Test Unit auto dials the ambulance service - Ambulance Pick up - Check for two way transmission - Wait 30 minutes - Check for two way transmission - Clear down |  |
| Expected Results and Success Criteria | Successful |  |
| Test Results | Chubb successful Horizon successful Pass:; Fail:. |
| Signature | Date/Time: Representative of JT: Representative of Vendor: |  |

| Test Case Name/ID | Basic_Call_and_Clear_Down |  |
| --- | --- | --- |
| Test Objectives | Check a call can be made to the control center and also cleared down using the test units. |  |
| Test Description | Test unit power fails |  |
| Test Prerequisites | Horizon+, Horizon II, Chubb (Test Units) |  |
| Test Topology/Setup | JT Network Horizon Chubb ONT Ambulance Control |  |
| Test Procedure | - Trigger a call to the control center - Check for two way transmission - Clear down the call |  |
| Expected Results and Success Criteria | Successful |  |
| Test Results | Horizon II Successful Horizon + Successful Chubb Successful Pass:; Fail:. |
| Signature | Date/Time: Representative of JT: Representative of Vendor: |  |

| Test Case Name/ID | Time_taken_for_contact |  |
| --- | --- | --- |
| Test Objectives | To find out the time difference on FIBRE and COPPER, when the red button is pushed, how long it takes until contact to the control center. |  |
| Test Description | Time Taken to Call the Control Center on both Horizon and Chubb |  |
| Test Prerequisites | Horizon, Chubb (Test Units) |  |
| Test Topology/Setup | JT Network Horizon Chubb ONT Ambulance Control |  |
| Test Procedure | - Start Timer - Test Unit auto dials the ambulance service - Wait till answer - Stop Timer |  |
| Expected Results and Success Criteria | Successful |  |
| Test Results | FIBRE (seconds); COPPER (seconds). Horizon; 29; 25. Chubb; 35; 31. Pass:; Fail:. |
| Signature | Date/Time: Representative of JT: Representative of Vendor: |  |

| Test Case Name/ID | 10_Calls_in_a_row |  |
| --- | --- | --- |
| Test Objectives | The calls should go through as normal |  |
| Test Description | Make 10 calls in a row, each on the Chubb and Horizon Unit |  |
| Test Prerequisites | Horizon, Chubb (Test Units) |  |
| Test Topology/Setup | JT Network Horizon Chubb ONT Ambulance Control |  |
| Test Procedure | - Press Red Button - Wait for a response at the control center - Repeat x 10 |  |
| Expected Results and Success Criteria | Successful |  |
| Test Results | Failed 10 x Calls. Horizon; 1 x “The Number you have dialled has not been recognized” error. Chubb; All Successful, With a small product defect of the “Call Warning Bleep” not working on the 4th and 10th call, however the call was still connected to the control center.. Pass:; Fail:. |
| Signature | Date/Time: Representative of JT: Representative of Vendor: |  |

Please scroll down

| Test Case Name/ID | Battery_Low |  |
| --- | --- | --- |
| Test Objectives | Check for the “battery low” alarm at the control center when the battery is low on the test unit |  |
| Test Description | Test unit power fails |  |
| Test Prerequisites | Horizon, Chubb (Test Units) |  |
| Test Topology/Setup | JT Network Horizon Chubb ONT Ambulance Control |  |
| Test Procedure | - Test Unit battery is low - Check for alarm at the call center - Check for a call to the ambulance control center |  |
| Expected Results and Success Criteria | Successful |  |
| Test Results | Successful on the Chubb Unit, Although there is a considerable delay on this alarm. Time taken to trigger the alarm is for example; TL unit ID is 1872, So 1+8+7+2 = 20 x 4 = 80 minutes to trigger the alarm This can be converted to seconds using a special code. A Scenario could not be produced for the Horizon Unit. Pass:; Fail:. |
| Signature | Date/Time: Representative of JT: Representative of Vendor: |  |

| Test Case Name/ID | radio_trigger |  |
| --- | --- | --- |
| Test Objectives | Check a call can be made using the wrist pendants |  |
| Test Description | Test unit power fails |  |
| Test Prerequisites | Horizon, Chubb (Test Units) |  |
| Test Topology/Setup | JT Network Horizon Chubb ONT Ambulance Control |  |
| Test Procedure | - Trigger alarm using wrist pendant - Check call is made to control center |  |
| Expected Results and Success Criteria | Successful |  |
| Test Results | Successful Pass:; Fail:. |
| Signature | Date/Time: Representative of JT: Representative of Vendor: |  |

| Test Case Name/ID | Power_failure_ONT_in_call |  |
| --- | --- | --- |
| Test Objectives | Check the Horizon and Chubb unit are still in the emergency call when power failure to the ONT occurs |  |
| Test Description | ONT Power failure |  |
| Test Prerequisites | BBU, ONT, horizon, chubb |  |
| Test Topology/Setup | JT Network Chubb ONT Ambulance Control Horizon BBU |  |
| Test Procedure | - Make an emergency call - ONT power failure - Check BBU immediately kicks in - Check for two way transmission in call - Check lights on ONT |  |
| Expected Results and Success Criteria | Successful |  |
| Test Results | Successful, battery back-up kicks in straight away and call remains in progress Pass:; Fail:. |
| Signature | Date/Time: Representative of JT: Representative of Vendor: |  |