HND Computing: Technical Support

Graded Unit

DN4P35

- Analysis

  - Existing configuration

I have been approached by Cambride Joiners to evaluate and plan and upgrade for their Arbroath workshop.

Cambride Joiners are a small company that manufacture high quality kitchens and shop fittings. The company has its head office in Dundee. The Dundee office was upgraded last year and the hope is to bring the Arbroath workshop into line with the company’s growth.

I have 18 weeks in total to analyse and plan this task. I arranged a meeting with my client to ask him a list of questions that would help me better understand the project (see appendix A). In this meeting I was able to ascertain almost every key point I needed to be able to thoroughly plan out the project.

Key Details of Cambride Joiners

- Opening hours are shift based, and all work must be completed within these shifts. The shifts are; 0600 – 1400, 1400 – 2200.

- The Arbroath workshop is open Monday – Friday.

- The buildings dimensions are 140m x 170m

- The roof in Manufacturing, R&D and Stores is 3.5m high.

- The roof in all other parts of the building is 2.5m with a false ceiling.

- The false ceilings in the roofs can be used for running cables.

- There is no networking infrastructure currently in place

- There are currently 36 active members of staff

- Projected staff increase of 15% for the sales and manufacturing department over the next 5 years

- There is currently around 5 GB of data to be consistently stored and backed up, with around 200mb of new data being created each day in the form of customer invoices and CAD drawings.

| Department | Number of Staff |  |  |  |
| --- | --- | --- | --- | --- |
| Accounts |  | 4 |  |  |
| Manufacturing |  | 20 |  |  |
| General Office |  | 5 |  |  |
| Sales |  | 2 |  |  |
| Research and Dev |  | 3 |  |  |
| Managing Director |  | 1 |  |  |
| Reception |  | 1 |  |  |
| Total |  | 36 |  |  |

The current system that is in place is as follows:

Accounts:

Computer(s) - 4 x Compaq Pentium III based computers using Windows 2000.

Software – Microsoft Office, mainly Excel

Printer(s) – 1 x Inkjet, Epson Stylus Colour 600, purchased: 2006

Manufacturing:

Computer(s) - 4 x Compaq Pentium III based computers using Windows 2000.

Software – Production Control Software

Printer(s) – 1 x Laser, Brother 4100, purchased: 2007

General Office:

Computer(s) - 5 x Pentium 4 based computers using Windows XP

Software – Microsoft Office, mainly Word and Excel

Printer(s) – 4 x Laser, Brother 4100, purchased: 2006

Sales:

Computer(s) – 2 x Pentium 4 based computers using Windows XP

Software – Microsoft Office, mainly Word, Excel and Powerpoint

Printer(s) – None

Research and Development (R&D):

Computer(s) – 3 x Pentium 4 based computers using Windows XP

Software – Microsoft Office, mainly Word and Excel

Printer(s) – None

Managing Director:

Computer(s) – 1 x Pentium 4 based computer using Windows XP

Software – Microsoft Office, mainly Word

Printer(s) – 1 x Laser, Brother 4100, purchased: 2007

Reception:

Computer(s) – 1 x Pentium 4 based computer using Windows XP

Software –Microsoft Office, mainly Word and Powerpoint

Printer(s) - None

  - Factors Influencing the Project

In this section I will provide an in-depth analysis of what is involved in the project. The first step of gaining the necessary information to analyse the task efficiently was to schedule a meeting with the client. In this meeting I provided the client with a list of questions, and I recorded his answers and compiled it into one list (Appendix A)

I will break down the requirements of the project and analyse each step.

Network

The largest part of the project, this stage involves networking all of the current computers in the building, as well as new laptops for the sales staff, and two separate servers (file server and web server). On top of the local network for the building, the Arbroath workshop is to be networked to the Dundee head office. Network security will be covered in the Security section of this report. Estimated cost for this stage: £5000

Computers & Hardware

There are already 20 computers in the building, but most of them are fairly out-dated. For some of the departments (Reception, General Office) this isn’t an issue. For other departments however, I will need to build/buy a suite of new computers (R&D, Manufacturing) because risk of failure in these departments negatively impacts the business’s income. At the request of the client I will also be 4-5 laptops for the Sales department that will be able to be used for working when outside of the office. There will be extra sever hardware ordered to allow us to build and implement file and web servers. Estimated cost for this stage: £3000

Personnel

Currently there are 36 active members of staff that work a shift based rota (0600 – 1400, 1400 – 2200). The client has requested that the supervisors are to be trained in any new systems that are implemented. While this does not affect my overall budget, I will still calculate potential costs for such training. One of these staff members is afflicted with Cerebral Palsy and requires a wheelchair and has limited use of her hands. A custom desk will be ordered for this member of staff and using the accessibility tools in Windows I will personally set up her computer to allow her to have the easiest experience possible. I will implement group policies and Active Directory permissions. The permissions I use will be set out by department and then each department will have a group that will have more permissions for supervisors/managers. Estimated cost for this stage: £1000

Security

I questioned the client on security but he had little idea of security matters. Because security is such a broad and important matter, I will be writing a completely separate “Security Proposal” where I plan to explain in-depth the ideas I have to make the network as secure as possible. Estimated cost for this stage: £3000

Back-up and Extras

Backing up is incredibly important, that is why I plan to have a full-scale backup contingency plan in place before the project has started being implemented. At this stage the plan for backups is to have 3 sets of disks (Grandfather, rotated monthly. Father, rotated weekly, and Child, rotated daily). The client has also requested a means of Video Conferencing and also an onsite web server to host a website that will be created by me. Estimated cost for this stage: £1000

Identify constraints

Determine acceptable performance levels

Choice of media

Aims of the project

Resources, materials and time available

Available Resources

- 8 hours of time with another technician (taken from the budget)

- £19,500 budget

- A suite of older computers (can be upgraded)

- 16 hours a day that can be used for employee interviews, training and installing the system

  - Approach to the Project

Evidence of developing an approach to deal with the project, ie the candidate may select a new approach to the project or an existing approach which may require modification.

The approach we are choosing for this project is a slightly modified version of the Waterfall model. We will take out and modify a couple of stages to better suit this project.

- Requirements Specification/Analysis

- Development

- Software based testing of network (using Cisco Packet Tracer)

- Implementation

- Testing

- Maintenance

Waterfall

The waterfall model of project methodologies is the most common. It is broken down into 7 categories. The seven stages of the Waterfall model are as follows;

- Requirements specification

- Design

- Implementation

- Integration

- Testing and Debugging

- Installation

- Maintenance

This project is currently in the Requirements Specification stage. There are very few downsides to this type of approach, and it has been tried and tested for many years, it should be the most simplistic and easy to follow. This Model is very nearly perfect for our project, but there are a few stages that wouldn’t be applicable to our project.

Spiral Model

The Spiral model is a very flexible development cycle. It splits work into four separate base tasks that can change depending on the context of the task. If we use the terms of this project, the four base tasks could be; Analysis, Planning, Development/Testing and then Reviewing. The first task or stage would be analysed, then planning the implantation would take place. After the planning, the project would be implemented and tested before being reviewed. This process refers to one cycle, the second cycle would take the exact same path, but you would change to the next task, or fixing any issues with the first task. This method is very effective for long, complex projects, but not for short, linear projects such as ours. Using the Spiral Model for projects generally increases the cost, because each task or stage in a cycle is generally more in depth and specialised, more cycles are needed to get from A to B.

  - Justification for Approach

As stated in the section above, I have decided to use a slightly altered version of the Waterfall model for this project. My main reasons for this fit into three main categories.

Timescale

The timescale of this project is fairly short. If we examine the main goals of this project, they can be organised into fairly simple steps.

Analysis

- We design and plan all stages of the project from what materials are needed to who will do the job.

Development

- We take what we have learned from analysis and organise it into tasks.

- A clear plan is formed that includes in depth regulations for things like; time frame, budget, order of tasks, etc.

Software Testing

- The designed network will be tested in Cisco Packet Tracer to determine any faults in the system and possibly to predict any problems we will run into.

Implementation

- The project is installed. For this project this stage would include: installing network hardware, installing and configuring required servers, configuring client computers, installing extra hardware, etc.

Testing

- The finished project is thoroughly tested to ensure complete functionality. Networks are tested, feedback is received from users.

Maintenance

- The finished and tested project is monitored and maintained to ensure a long active life and fast response to faults.

There is little need of any repeating cycles because the steps are so straight forward and can be performed in relatively little time without much risk. The one downside to this approach is that we don’t always have access to each area we might need to, such as if we need to run cables in R&D but they are working on an important project, we may not be able to access the room and that would create delays. However this approach does leave some breathing room in terms of timescale.

Resources

The resources involved are fairly few; materials, people and knowledge. This means that they can be easily organised and uniformed to suit each step of the development cycle.

Comparison with Spiral

The comparisons between the models for this project are fairly simple. Waterfall allows us to carry out a set of straight and linear objectives in a fairly flexible timescale. Spiral would only add extra work, slow down the implementation stage considerably and increase the costs of the project.

  - Plan for Carrying Out the Project

Evidence of developing a plan to carry out the project-based on the analysis undertaken.

Discussion of the tasks required for the overall project, indication of when each task will be started and finished. The proposed plan should be discussed highlighting potential strengths and weaknesses of the plan.

In this section I will attempt to create a loose plan of how the implementation will take place. Using the information I have gathered from the rest of the analysis stage, I believe I will be able to set out a fairly comprehensive strategy to tackle development in an efficient manner. The easiest way to do this is to again, break everything down into smaller stages.

Ordering materials/parts/hardware

- We will order exactly what we need in order to complete the project.

Software testing

- We want to know what we’re doing before we start properly implementing the network. This allows for the early catching of potential faults.

Staff Interviews

- In order to properly assess the best times in order to carry out work and completely understand any training needs and preferences we need to interview the people that will be using the system and working in the build while the project is taking place.

Server and hardware installation

- The servers and hardware will be set up. Configuration will be done in the networking stage. This stage also covers installation of any furniture as well as any other non-computing related tasks.

Networking

- All networking cabling and configuration will take place. This is the most complex stage of the development. This stage will also include the setup and configuration of user groups and active directory permissions. We will allow extra time for errors or faults at this stage.

Software configurations and Backup

- All of the individual department and user needs will be configured at this stage.

2.	Developing

Evidence of carrying out the project, meeting the requirements of the plan and managing the project.  The project will involve the implementation of a medium scale computer network or multi-user system, supporting at least 10 users divided into three groups with significantly different requirements.

You must select the appropriate hardware and software components of the network, including all client and server software and all relevant servers, workstations, cabling and switching and printing devices.

You must also design a relevant user and group structure to meet the specified user and security requirements.

Evidence arising from this project should include:

  - Project Plan (Design)

A project plan and a schedule for development work produced using project management software?

The plan for the project is broken up into easier to understand sections of work. The plan is fairly straightforward and leaves little room for deviation but I believe it will be the quickest and most convenient approach to completing the project. I have organised the exact resources and times in a Gantt chart that will be included in Appendix B and referenced through screenshots throughout this section. I will now outline each of the sections and give an explanation of all of the things that are needed for successful completion.

Order hardware and cables

This is obviously the first stage of the development. I will order the following list of hardware and cables.

Cables

50m Cat5e Ethernet Cables - 50 Needed

With all of the new networking equipment there’s going to need to be plenty of Ethernet cables. I will order 40 cables to make sure that there is enough cabling to cover all of the wiring that needs to be done. 50m in length is enough to cover most of the building from the room that the server and most of the networking hardware will be in.

Wireless access points

To accommodate the added requirement of wireless networking for

Computer Hardware

There are 11 computers that I will buy/build for the project. To keep costs down, computers (and printers) will be reused where possible. Existing peripherals (keyboards, mice, monitors, etc) will also be reused where possible. After my analysis I have decided that the following departments are in need of new computers.

Manufacturing – 4 new computers.

Specifications;

Intel Pentium Dual Core G3220 Haswell CPU 3.0GHz

8GB DDR3 RAM (supports up to 16GB across 2 DIMM sockets)

1TB SATA HDD

2GB DDR3 625MHZ Powercolor HD 6450 VGA graphics card

Reason(s) for choice – After looking at individual components I decided that this computer was the best choice. It has base specifications that are definitely on the high end of what the business needs, plus plenty of room for expansion. The added graphics card will help when it comes to working with CAD drawings in Manufacturing and R&D

Overall Cost – £859.92 (£214.98 per unit)

Research and Development – 3 new computers

Specifications;

Intel Pentium Dual Core G3220 Haswell CPU 3.0GHz

8GB DDR3 RAM (supports up to 16GB across 2 DIMM sockets)

1TB SATA HDD

2GB DDR3 625MHZ PowerColor HD 6450 VGA graphics card

Reason(s) for choice – After looking at individual components I decided that this computer was the best choice. It has base specifications that are definitely on the high end of what the business needs, plus plenty of room for expansion. The added graphics card will help when it comes to working with CAD drawings in Manufacturing and R&D

Overall Cost – £644.94 (£214.98 per unit)

Server Hardware

Printers

Software

Extras

Building Computers

Building the computers from the parts I will order is probably the easiest section of plan. When all of the parts arrive I will build the computers and then test them to make sure each one works before taking it over to Cambride Joiners. Each step of the building will be documented to ensure that each computer has the exact same setup. I estimate two days should be enough time to build the computers and fix any problems I may encounter along the way.

Network Wiring

The network wiring may take a large amount of time. Before I’ve even started the wiring I will number each end of every individual cable so I know where each one will go and where it’s connected. This will make problem solving and fault tolerance better in the long run. I will use four of my eight hours with a technician here. The wiring will mostly be done while people are still in the building working. Because all of the cables will be running through the rooms suspended ceiling. I should be able to get them all up in the roof and start sorting them out without causing too much hassle to the staff of Cambride Joiners.

Assemble Server Hardware

After ordering the server hardware I will need to assemble it. I have chosen the Accounts Office for the server to go into. The server equipment will sit on the south wall of the Accounts Office which I believe is the most convenient place for it. I had originally planned for it to go at the centre of the Manufacturing area of the building but thought this may be a bad idea because of the general environment of the room (dust mainly). The Accounts office is ideal as there are only four members of staff that work in Accounts even though it’s a fairly large room. Putting the server against the south wall of the room means that it is in an almost central position in the building which means wiring will be easier and any wireless signals transmitted from the wireless equipment that will also be stored in the room will spread evenly throughout the building which saves on repeaters and makes choosing their placement easier.

Install and configure network hardware

At this stage of the implementation I will be installing all of the networking hardware I have bought. Among the things I will be installing are; router, access points/extenders and switches. The configuration of the network hardware will take some time.

Configure servers and computers

This is the longest part of the project and probably the area in which most can go wrong. The server will be configured to have the roles it needs to have (files, user accounts, user settings, security)

Students will develop a gantt chart covering the requirements of the physical installation.

  - Network Operating System Software (Design)

Selection, installation, and configuration of network operating system software

Outline details of the installation and configuration of their selected network operating system (it is anticipated that this will be the documentation produced from assessment 1 in Administering Network Systems)

  - Network Nodes (Design)

Selection, installation and configuration of network nodes

Installation and configuration of network clients (it is anticipated that this will be the documentation produced from assessment 1 in Administering Network Systems)

  - Printing Devices (Design)

Selection, installation and configuration of printing devices

Details of how to install and configure printing devices on network print servers or local computers as appropriate. (it is anticipated that this will be the documentation produced from assessment 3 in Administering Network Systems)

  - Users and Groups (Design)

Design and maintenance of users, groups and security

Outline of how the groups and users should be constructed. Allocation of users and groups to resources. Details of resource, groups and user permissions. Details of access strategy, physical server and client security (if appropriate), login names and passwords (expiry and renewal details). Any logon restrictions that may be appropriate.

  - Training (Design)

network, management, operational, etc.

  - Legislation.

  - Implementation

Physical installation and configuration of all or part of the designed solution.

Installation of appropriate systems and application software. Implementation of the designed file structure and/or user group structure and the writing of script(s) to automate user(s) login.

  - Testing implemented solution

Tracking changes and making amendments where required.

Testing all aspects of the implementation.

Testing should be in the form of a log book.

  - Project Plan

Update project plan with task and time allocation changes.

3.	Evaluation

An evaluation of the effectiveness of the approach/strategy taken which includes all stages of the activity, ie analysis of the activity, the planning and organisation of the activity and the outcome of the activity.

  - Criteria for Evaluation

Identification of the criteria on which to base the evaluation.

  - Evidence for Evaluation

Identification and gathering of appropriate evidence, eg use of qualitative/quantitative methods, comparisons with other systems/products, impact studies, product testing or market research.

Group work: during the course of the group work exercise students will generate minutes of meetings, group presentation material, criteria for evaluation of individual solutions, scoring of each individual solution, selection of a common solution to take forward to the next unit.

  - Evaluation of Effectiveness

Evaluation of the effectiveness of the problem solving activity, explaining the relevance of the evidence – the evaluation should be related to the original analysis of the project.

Evaluation of the planning stage ( stage 1). Reflection on the process and how effective the method used is perceived.

  - Modifications to Approach/ Alternative Approaches Considered

Reference to any modifications to the approach during the course of the activity or to alternative approaches considered.

Outline of the approach used and reflection. Reconsideration of the possible alternate approach. Details of any modification to the approach adopted.

  - Conclusions (with supporting evidence)

Conclusion as to how the process of carrying out the project could be improved, with evidence to support the conclusions drawn.

Conclusion as to the way the project operated – the good/bad, the lows/highs, success/failures. How would you tackle the project is starting again?

  - Recommendations (with justifications)

Recommendations for the future which are relevant to the problem and justify the recommendations.

Fully justified recommendations to be considered if undertaking a similar project again.

- Bibliography of Resources

Evidence of obtaining these resources – you may need to do some searching.  A bibliography of resources utilised.

This mark will be fully applied after the final project submission.

Ebuyer.com.(2013). CAT5e Ethernet Cables. Available: http://www.amazon.co.uk/World-Data%C2%AE-50m-Network-Cable/dp/B003ZAYS3M . Last accessed 14/10/2013.

Ebuyer.com. (2013). Zoostorm Desktop PC - Business Sales. Available: http://www.ebuyer.com/570077-zoostorm-desktop-pc-7873-1202 . Last accessed 14/10/2013.

Appendices

  - Appendix A – Analysis

    - GradedUnitQuestions.doc

  - Appendix B – Design

  - Appendix C – Planning

  - Appendix D – Evaluation

  - Appendix E - Extras