## Slide 1: WETWARE Human Resource Management

Alexander M. Fedorec MCMI
Notes: <number>

## Slide 2: Introduction
Why are we talking about human resource management when we are engineers, technicians and scientists not business students?
“If we practiced medicine like we practice management - based on hunch, intuition and ideology - we would have much more malpractice and a lot of mortality and morbidity.”
What will we look at:
  The mangers role
  The unique nature of knowledge workers
  The importance of human factors
  How we manage knowledge workers
Introduction

## Slide 3: Why?
Although team members and project leaders have little control over organisational structure they need to be aware of its implications.
As you move into project management you will find Many project risks relate to staffing. Research shows motivation of staff has a profound influence on the success of a project.
The scope and nature of activities can be set in a way that will enhance motivation.
The qualities of individual members of staff should be taken into account when allocating staff to activities.
Introduction

## Slide 4: Introduction What we will look
Managing Knowledge Workers:
  Motivation and de-motivation
  Task and role competence
  Peer and management support
  Task and role clarity
  Corporate awareness
  Rewards and incentives
  The work environment
Introduction

## Slide 5: A Reminder - The 4 Ps of Software Development
Product Artefacts created during life of project including models, code, executables, documents etc.
Project A process instance the outcome of which is a released product
Process Set of activities needed to transform requirements to product template for creating projects
People Architects, Developers, Testers, Management, Customers, other stake holders…
Introduction
Notes: <number>

## Slide 6
“To tell you the truth, I’ve always thought management was kind of a boring subject. Judging by the books I’ve read on the subject, it’s 95 percent common sense and 5 percent warmed over advice from yester-decade. So why am I leading off this book [on software engineering] with the topic of management?
Because to give the devil its due, most of the high-leverage, high-visibility things that happen in the software field are about management. Most of our failures are blamed on management. And most of our successes can be attributed to management”
R.L.Glass, Facts and Fallacies of Software Engineering, Addison-Wesley 2003
Principle 127: “Good management is more important than good technology”.
Davis, A.M. 201 Principles of Software Development, McGraw-Hill, 1995
Introduction
Notes: <number>

## Slide 7: Role of Management
Management does not add value to the product. It is an overhead.
Management exists purely to support and facilitate the efforts and effectiveness of the coal-face, shop-floor workers who are actually delivering the products and services to the customer.
but are they delivering the right product at the right time and cost?
Why HRM – Management role
Notes: <number>

## Slide 8: Managing People - Responsibilities
Advising Obtaining and disseminating information
Innovating Creating and experimenting with new ideas
Promoting Searching for and persuading others of new opportunities
Developing Assessing and testing the applicability of new approaches
Organising Establishing and implementing ways and means of making things work
Producing Operating established systems and practices on a regular basis
Inspecting Checking and auditing the working of systems
Maintaining Ensuring that standards and processes are upheld
Why HRM – Management role
Notes: <number>

## Slide 9
Fact 1: The most important factor in software work is not the tools and techniques used by the programmers, but rather the quality of the programmers themselves.
R.L.Glass, Facts and Fallacies of Software Engineering, Addison-Wesley 2003
Introduction
Notes: <number>

## Slide 10: Managing People – Responsibility Cont’d What can you control?
Recruitment
Selection
Induction
Work allocation
Training
Negotiation
Career planning
Management development
Team development
Self-development
Why HRM – Management role
Notes: <number>

## Slide 11: Knowledge Workers
Knowledge and Information is the new industrial capital and raw material
Knowledge Workers: “Employees who apply their theoretical and practical understanding of a specific area of knowledge to produce outcomes which have commercial, social or personal value”.
Knowledge workers need to be managed differently to staff in functional specialisms, administrative, clerical and process work.
Knowledge workers are less susceptible to the routine, process and systems which supports and partially manages other workers in their jobs
Their work can, often, only be assessed after it is complete - too late to correct or modify if wrong.
Why HRM – Knowledge Workers
Notes: <number>

## Slide 12: Assessing Knowledge Worker Performance
“The successful application of cognitive skills and organisational
resources to deliver outputs which add to the organisation’s and
the individual’s knowledge and/or provides commercially viable
outputs which sustain the competitiveness of the business.
Utility of Outcome 
Applied Knowledge 
Why HRM – Knowledge Workers
Notes: <number>

## Slide 13: “Managing knowledge workers is like herding cats”
Specialists feel that managers who are not also specialists cannot assess their work and therefore a state of conflict can exist between them and their supervisors
Ethical and moral standards are derived from their profession - there is room for conflict between corporate and individual needs
Specialists are mobile and gain security from their specialism rather than any protestation that employers can make about long term employment
Why HRM – Knowledge Workers
Notes: <number>

## Slide 14: Importance of Human Factors
“The major problems of our work are not so much technological as sociological in nature”
  DeMarco.T, Lister, T., Peopleware: Productive Projects and Teams
To be effective, software managers must understand their staff as individuals and how these individuals interact.
Computers are used by people. Their limitations and abilities must be taken into account for a system to be successful.
Programmer productivity is the critical cost factor in software engineering
Managing people and relationships is the most difficult and demanding part of a software manager’s job (if done conscientiously)
Why HRM – Importance of Human Factors
Notes: <number>

## Slide 15: Cost Benefit
When going from low spending on staffing, training and work environment to medium (0.5  1.0) Olsen† found additional spending was justified on a roughly 1-to-1 payback basis.
However
When spending went from medium to high (1.0  1.5), productivity sky-rocketed, paying back from 2 to 1 and 8 to 1.
† Olsen, N.C., Survival of the Fastest: Improving Service Velocity, IEEE Software, Vol 12(5):28-38
Why HRM – Importance of Human Factors
Notes: <number>

## Slide 16: Staff, Motivation and Management Factors in Software Development
• Variability between individuals in software productivity is extremely high
up to 28:1 in Grant-Sackman study of professionals with same training and experience level: =10:1 performance, 5:1 on program speed and space measurements.
“28-to-1 people – who are probably being paid considerably less than double their not-so-good peers – are probably the best bargains in software” Glass 2003
• People factors can have a 1.6 times greater effect on productivity than all of the combined productivity factors of programming languages, VM and applications experience.
Why HRM – Importance of Human Factors
Notes: <number>

## Slide 17: Further Individual Difference Studies
Quoted in Glass, R.L. (2008) Negative Productivity and What to Do about it, IEEE Software, V25(5):95-96
28:1 Error identification
25:1 Coding ability
11:1 Timing efficiency
6:1 Size efficiency
Note: These people are not 28% better, they are 28 times better!
Why HRM – Importance of Human Factors

## Slide 18
“Given a choice between investing in people or technology, this research† suggests that talented people are more important. This echoes findings of researchers on other types of product development that creative people are the real silver bullet (for example Curtis, Krasner, and Iscoe‡). The other levers of productivity make a difference at the margin, but they cannot overcome a weakness in human capital.”
†Blackburn et al. Improving Speed and Productivity of Software Development: A Global Survey of Software Developers, IEEE Trans SW Eng. 22(12):875-885
‡A Field Study of the Software Design Process for Large Systems, Comm. ACM, 31(11):1,268-1,287
Why HRM – Importance of Human Factors
Notes: <number>

## Slide 19: Taylor’s Scientific Management
Frederick Taylor (1856-1915) ‘the Father of Scientific Management’ based on ‘time-and-motion’ studies:
  Find best practice and document it
  Decompose tasks into constituent steps
  Match the worker to the job
  Get rid of things that don’t add value
Taylorism was adopted by Henry Ford’s manufacturing production lines: organise jobs into well-orchestrated sequences of tasks with people as cogs in the machine - largely through coercion.
See Charlie Chaplin ‘Modern Times’ http://www.youtube.com/watch?v=a0XjRivGfiw
HRM – How
Notes: Much of the work of Taylor was in factories and mines, working with manual workers. The ‘instruction in best methods’ involved breaking down a manual task into its component activities, identifying the best way of carrying out those activities and then teaching the workers to copy the approved method. This can be seen as treating the workers as little better than automatons – but it is also the way the sporting coaches often work!
The individual workers were encouraged to maximize output by paying them piece-rates e.g. by the units processed.
One difficulty with this is that workers learn that increasing output can in fact lead to the piece-rate being adjusted in a downward direction. Maximizing output can also be physically and mentally exhausting. Groups of workers therefore tend to converge on an agreed output rate which does not require a constant 100% effort.

## Slide 20: Taylorism Cont’d
Management Focus:
  To select the best people for the job;
  To instruct them in the best methods;
  To give financial incentives in the form of piece work or ‘performance-related pay’
Problems: stunts creativity, adaptiveness, self-esteem making people and organisations unable to cope with change. Alienated staff become subversive. Junior and middle-management have little or no control over financial rewards.
HRM – How

## Slide 21: Mayo and the Hawthorne Effect
Research conducted over a five year period in the 1920s at the Hawthorne Works of the Western Electric Company in Chicago.
Over the period, changes such as new payment systems, rest breaks of different sorts and lengths, varying the length of the working day, and offering food and refreshments were tried.
In almost all cases, productivity improved.
Conclusions:
Someone simply taking an interest improves productivity and morale.
Work satisfaction depends, to a large extent, upon the informal social relationships between workers in a group and upon the social relationships between workers and their bosses.
The effects of the group should never be underestimated.
HRM – How
Notes: <number>

## Slide 22: McGregor’s Contrasting Theories of Management
Theory X | Theory Y
The average human has an innate dislike of work and will avoid it if possible | Work is as natural as rest or play
There is a need for coercion, direction and control | External control and coercion are not the only ways of bringing about effort directed towards the company’s ends
Even promise of rewards is not sufficient | Commitment to objectives is a function of the rewards associated with their achievement
People prefer to be directed and tend to avoid responsibility | The average human can learn to accept and further seek responsibility
 | The capacity to exercise imagination and other creative qualities is widely distributed
Theory Y: Stimulates creativity and individual initiative shows expectations influence behaviour.
Weakness: dealing with conflict, individual initiatives competing for resources and creating problems of co-ordination
HRM – How
Notes: Donald McGregor Theory X and Theory Y management approaches.
Sections 11.2 and 11.3 of the textbook touch on these issues in a little more depth.

## Slide 23: Summary of Standard Theories of Human Resource Mgt
Theory X (Taylor) ‘Scientific Management’ - organise jobs into well-orchestrated sequences of tasks with people as cogs in the machine - largely through coercion. Weakness: stunts creativity, adaptiveness, self-esteem making people and organisations unable to cope with change. Alienated staff become subversive. Junior/middle-management have little or no control over financial rewards.
Theory Y (McGregor) - Stimulate creativity and individual initiative. Weakness: dealing with conflict, individual initiatives competing for resources and creating problems of co-ordination
Theory Z (Ouchi): Up-front investment in developing shared values and arriving at major decisions by consensus. Weakness: dealing with other organisations with different cultures and objectives.
Theory W (Boehm): Make all participants in the enterprise winners. Managers primary role becomes goal-setter, negotiator between various constituencies, monitor of progress towards goals, activist in seeking out day-to-day project conflicts and changing them to win-win situations and packager of project solutions with win conditions for all parties
HRM – How
Notes: <number>

## Slide 24: Managing Knowledge Workers
Value of Rewards
Attain Work Goals
Personal Effectiveness
Expectancy
Personal Motivation
Perceived Equability of Rewards
Actual Rewards
Psychological Success
Task & Rôle Clarity
Peer & Mgt Support
Task Competence
Corporate Awareness
Tampoe, M., Knowledge workers - The new management challenge, Professional Manager, V3(6)
HRM – How
Notes: <number>

## Slide 25: Maslow’s Hierarchy of Needs
Self-Actualisation
Self Esteem (Ego) Needs
Social Needs (Mayo)
Security Needs
Physiological Needs (Taylor)
“Motivation is the result of needs” Hertzberg & McGregor
HRM – Motivation
Psychological Perspective
Adult
Freedom
Young Adult / Late adolescent
Offers challenge
Adolescent
Peer Pleasing
Child
Needs simple instructions
Baby
Requires ‘holding’
cf. Kienholtz levels of moral development
Notes: <number>

## Slide 26: Hertzberg’s Productivity Factors
Motivators stimulates performance.
Hygiene factors prevent loss of performance
HRM – Motivation
Notes: <number>

## Slide 27: Hygiene Factors (Prevent Loss of Performance)
Appropriate lighting, heating, and air-conditioning
Adequate desk and shelf space (developers are slobs!)
Enough quiet to allow concentration (inc. ability to turn off the telephone)
Enough privacy to prevent unwanted interruptions
Access to office supplies and equipment (e.g. stationary, photocopy, fax..)
Unrestricted access to up-to-date computing equipment
Immediate or near-immediate repair of broken computer equipment
Up-to-date communications support (including web, email, individual telephones, voice mail, and ready access to well-equipped conference rooms)
Applicable software tools (CASE, IDEs, code libraries, debugging aids, and so on)
Applicable hardware (for example, a colour printer if you are working on a graphics application and expect most of your customers to print in colour)
Applicable reference manuals and trade publications
Auxiliary reference books and on-line reference aids
At least minimal training in new software, tools, and methodologies (additional training can be a growth motivator)
Legal copies of all software used
Freedom to set work hours—both generally (choosing to work 8-5, 11-8, or some other hours) and specifically (taking the afternoon off to attend child's school)
HRM – Motivation
Notes: <number>

## Slide 28: Motivators (stimulates performance).
Couger-Zawacki results show that software people are more highly motivated by growth need (for skill growth in one’s professional discipline) than by social needs.
Fitz-Enz confirms this and shows significant differences between factor profiles of DP professionals and those of Herzberg et al’s overall population of subjects. In particular:
• Growth factor normally a seventh ranked hygiene factor in the general population is a strong second-ranked motivating factor
• IT professionals are more strongly motivated by opportunities for technical supervision, by peer relations, and by personal life
• Less strongly motivated by recognition, responsibility, salary, and status.
HRM – Motivation
Notes: <number>

## Slide 29
HRM – Motivation

## Slide 30
Motivating factors for software developers. Software engineers’ personal characteristics are mediated by their personality and environment in which they work. These personal characteristics orient software engineers to ward responding to particular motivators
Different Software Engineering Motivators
Software Engineer Characteristics
Individual Personality
Managerial leanings
Technical leanings
Innate abilities
MBTI score
Environment/context
State of Profession
Career stage
Cultures
Job role/type
Organisation
Growth oriented
Introverted
Autonomous
Achievement oriented
Technical competent
Marketable
Creative
And a need for/to
Variety
Challenge
Identify with group
Competent supervision
Feedback
Contribute
Involvement in personal goals
Orientate toward
Mediates + / -
Hall, T. et al, (2008) What do we Know about Developer Motivation?, IEEE Software, V25(4):92-95
HRM – Motivation

## Slide 31
Conclusion: Managers should not expect their subordinates to be motivated by the same factors they are.
HRM – Motivation
Notes: <number>

## Slide 32: How do you Motivate People?
Use Authority?
Charismatic authority, rests on the appeal of leaders who claim allegiance because of their extraordinary virtuosity, whether ethical, heroic, or religious. Instability inevitably forces it to “routinise” into other forms of authority.
Traditional authority, predominates in pre-modern societies, is based on belief in the sanctity of tradition, of “the eternal yesterday”. It is not codified in impersonal rules but inheres in particular persons who may either inherit it or be invested with it by a higher authority.
Rational-legal, based on rational grounds and anchored in impersonal rules that have been legally enacted or contractually established. Characterizes hierarchical relations in modern society.
Weber, M., Economy and Society, 1922
Milgram’s experiments - coercive?
HRM – Motivation
Notes: <number>

## Slide 33: Effecting Change
Requires Internalised change?
Defensiveness Inevitable?
What power bases?
Tough Battler
Logical Thinker
Friendly Helper
Resentful
Respectful
Reciprocal
Independent
Behavioural
Modification
Tell & Sell
Problem Solving
Confrontation
Expert in their eyes?
(Feedback)
Influence style?
Desired/Received
Compliance?
Coercion/Reward
Yes
Yes
Yes
No
No
No
Notes: <number>

## Slide 34: People & Change
Denial: “What’s wrong with the way we’ve always done it?” - Confrontation
Resistance (Reasoned denial); often characterised by anger - Need Support
Exploration (Experimentation) Surge of unfocussed energy - Need Focus
Commitment: See opportunities, take responsibility for their work often surpass previous best performance
HRM – Motivation
Notes: <number>

## Slide 35
HRM – Motivation
Notes: <number>

## Slide 36: How do you Motivate People Cont’d
“The best engineers or scientists don’t work for a company, a university or a laboratory; they work for themselves.”
Humphrey, W.S., Managing Technical People, Addison-Wesley, 1997
“You can’t motivate people. That door is locked from the inside. You can create a climate in which most of your people will motivate themselves to help the company reach its objectives.”
Townsend
Therefore:
1. Need to understand software people’s objectives
2. Need to incorporate software people’s objectives into organisational decisions
HRM – Motivation
Notes: <number>

## Slide 37: The Joy of Programming
Programming “gratifies creative longings built deep within us and delights sensibilities we have in common with all men”
The joy of making things
The joy of making things that are useful to other people
The fascination of fashioning puzzle-like objects of interlocking moving parts
The joy of learning, of a non-repeating task
The delight of working with a medium so tractable - pure thought-stuff - which nevertheless exists, moves, and works in a way that word-objects do not
An Art – a path - to egoless self-actualisation
HRM – Motivation
Notes: <number>

## Slide 38: Motivating Developers - Top Five Factors
Achievement Give developers opportunity to achieve something significant - i.e.. develop software. Key = ownership & goal setting
Possibility for growth Set up project so that developers can grow both personally and professionally. Budget for CPD, courses, books, etc.
Work itself Assign tasks in such a way that developers find the work to be meaningful, feel responsible for the outcome, and can see the outcome. (Hackman & Oldham’s five dimensions: Skill variety, Task identity, task significance, autonomy & job feedback).
Personal life Show developers that you respect their outside interests. Give time for personal life, holidays etc. Be sensitive to occasional requests for time off during workday.
Technical-supervision opportunity Provide each developer with the opportunity to provide technical leadership in some area (both product and process). Assign all but most junior to be mentors.
HRM – Motivation
Notes: <number>

## Slide 39: Software Engineering Specific Motivators
Software Engineering Motivators | Example of Study Findings
Challenge | S.Eng is a challenging profession
Change | Techniques and problems change constantly; work is dynamic
Benefit | Developers create something to benefit others or enhance well-being
Problem Solving | Developers understand and solve problems
Team work | Developers work in a team of other professionals rather than alone
Science | Developers make observations, identify, describe, engineer, investigate and theorise, or explain a phenomenon
Experiment | Developers try something new or use experimentation to gain experience
Development Practices | Developers use, for example, object-oriented, eXtreme Programming , or prototyping practices
HRM – Motivation
Hall, T. et al, (2008), What do we Know about Developer Motivation?, IEEE Software, V25(4):92-95

## Slide 40: Working Under Pressure
Most knowledge workers work well under pressure – it provides them with a challenge and an opportunity to prove themselves
They don’t work well under stress – they become unproductive and subversive
What is the difference between pressure and stress?
Sense of control?
Seligman’s learnt helplessness vs. Langer & Rodin Arden House Studies?
HRM – Motivation
Notes: <number>

## Slide 41: Pressure
Very Low Average High Very Low High
Schedule Pressure
Developer Motivation
Very High
High
Medium
Low
Very Low
Optimum Zone
Average Level of Motivation
HRM – Motivation
Burn out
Notes: <number>

## Slide 42: Communications
“Stress among information system (IS) professionals is long recognised as a key factor affecting IS productivity and turnover and leading to substantial associated costs…
“Clear communications about performance and reward expectations were noted by many as useful in reducing stress levels.
V.Sethi, et. al., “What Causes Stress in Information System Professionals?”, CACM 47(3):99-102
HRM – Motivation
Notes: <number>

## Slide 43: COMMUNICATIONS
In the beginning was The Plan, and then The Specification;
And The Plan was without form, and The Specification was void;
And darkness was upon the faces of The Implementers;
And they spake unto their Manager, saying: ‘It is a crock of shit and it stinks’;
And The Manager went to the 2nd Level Manager and he spake unto him, saying ‘It is a crock of shit, and it in so strong, that none may abide the odour thereof’;
And the 2nd Level Manager went to the 3rd Level Manager, and he spake unto him, saying, ‘It is a container of excrement, and it in very strong, such that none may abide before it’;
And the 3rd Level Manager went to the Headquarters Director and he spake unto him, saying, ‘It is a vessel of fertiliser and none may abide its strength’;
And the Headquarters Director went to the Division Vice President, and he spake unto him saying, ‘It contains that which aids plant growth, and it is very strong’;
And the Division Vice President went to the Division President, and he spake unto him, saying, ‘It promoteth growth, and it is very powerful’;
And the Division President went before the CEO, and he spake unto them, saying; ‘This powerful new product will promote the growth of the Company’;
And the CEO looked upon the product, and saw that it was good.
Notes: <number>

## Slide 44: Argument Summary Thus Far
Most studies have shown that motivation is a stronger influence on productivity than any other factor (Boehm)
The average developer is already working at close to the maximum level of motivation (Jones)
Pushing developers when they are already motivated causes a sharp decline in motivation (Weinberg)
HRM – Motivation
Notes: <number>

## Slide 45: Undermined Motivation
McConnell, S. Avoiding Classic Mistakes, IEEE Software, 13(5):111-112
“Considering that [motivation has a larger impact on productivity and quality than any other factor] you would expect a full-fledged motivation program to occupy a position of central importance on every software project. But that’s not the case.”
Motivation is a soft factor: it’s difficult to quantify therefore takes back seat to other factors.
Many common management practices are ‘penny-wise pound-foolish’, trading huge losses in motivation and morale for minor methodology improvements or dubious budget savings.
HRM – Motivation
Notes: <number>

## Slide 46: The Woes of Programming
Adjusting to the requirement of perfection is the hardest part of learning to program
Others set one’s objectives. One must depend upon things (especially programs) one cannot control; Authority is not equal to the responsibility
With creativity comes dreary hours of painstaking labour
Contrary to intuitive expectation programming projects more slowly the nearer one gets to the end
Product is always threatened with obsolescence before completion. The real tiger is never a match for the paper one, unless real use is wanted.
HRM – Motivation
Notes: <number>

## Slide 47: Oldham-Hackman Job Characteristics
Identified the following characteristics that make a job ‘meaningful’
  Skill variety
  Task identity
  Task significance
Two other factors contributed to satisfaction:
  Autonomy
  Feedback
Motivation
Notes: Skill variety – number of different skills the job holder has the opportunity to exercise
Task identity – the degree to which your work and its results are associated with you
Task significance – the degree to which your job has an influence on others
Two other factors contributed to satisfaction:
Autonomy – the freedom that you have about the way that you do the job;
Feedback – the information you get back about the results of your work.
Software developers will tend to be associated with their code – task identity; analyst programmers will have a to use a wider range of skills than lower level programmers – more skill variety. If you have direct contact with the end-users of your software you are likely to be more aware of the results of your work – task significance, and more likely to get feedback on it.

## Slide 48: Aspects of Job Design
Job rotation
preserve job interest
multi-skilled team
absence can be covered (accidents, long term sickness, pregnancy etc.)
Job enlargement
increase variety of tasks, e.g. analyst-programming
Job enrichment
Make tasks complete – e.g. allow programmers discretion in decision making, planning and controlling, client contact, etc.
HRM – Motivation
Notes: <number>

## Slide 49: Project Manager’s Own Management
Must be committed to project
Need commitment maintained
Need to know risks
Need to know about problems
HRM – Motivation
Notes: <number>

## Slide 50: Key Factors a Manager can Effect
• Task Competence
• Peer and Management Support
• Rôle Clarity
• Corporate Awareness
• Rewards (often out of middle management control)
Notes: <number>

## Slide 51: Managing Knowledge Workers – Task Competence
Value of Rewards
Attain Work Goals
Personal Effectiveness
Expectancy
Personal Motivation
Perceived Equability of Rewards
Actual Rewards
Psychological Success
Task Competence
Peer & Mgt Support
Task & Rôle Clarity
Corporate Awareness
Notes: <number>

## Slide 52: Task Competence - Recruitment
Difference between eligible and suitable
When interviewing candidates always ask yourself three questions:
  Can they do the job?
  Will they do the job?
  Will they fit in?
Just because someone is eligible (e.g. right qualifications, knows the software package..) doesn’t make them good. A suitable candidate who is motivated but not technically eligible may be trained.
Motivation and application can often make up for shortfalls in innate skills.
HRM – Task Competence

## Slide 53: Task Competence
“As a professional you have a duty to maintain your own level of knowledge, that of your subordinates and ensure your seniors and clients have an understanding of your level of (in)competence”.
Excerpts from the BSc Code of Practice:
1. Personal requirements
1.1 Keep himself, and subordinates informed of such new technologies, practices, legal requirements and standards as are relevant to his duties.
1.2 Ensure subordinates are trained in order to be effective in their duties and to qualify for increased responsibilities.
1.3 Accept only such work as he believes he is competent to perform and not hesitate to obtain additional expertise from appropriately qualified individuals where advisable.
2. Organisation and Management
2.2 Ensure that any specific tasks are assigned to identified individuals according to their known ability and competence.
4. Privacy, security and integrity
4.4 Ensure that all staff are trained to take effective action to protect life, data and equipment (in that order) in the event of disaster.
HRM – Task Competence
Notes: <number>

## Slide 54: Task Competence -Training
From transcript of panel discussion reported in “Quality at Risk as Demand for Training Soars”, Objects in Europe, Vol 2(1):10-14
“Current research in Britain seems to suggest that only about 10% of the companies that do train, do it on the basis of planning ahead and matching it to their enterprise goals. Most of it tends to be tool-centred and just in time, and sometimes a little bit after just in time….”
A.O’Callaghan, DeMontfort University
“That’s what we always see when we do training in object languages like Smalltalk, Object COBOL, or C++. You cannot train them in object thinking in a hurry. People mostly want to be trained in a language. They neglect all the analysis and design stuff, and the training in object thinking”
Lore Rösch, Object Academy, Germany
HRM – Task Competence
Notes: <number>

## Slide 55: Task Competence: Training, CPD etc.
Encourage Self-development in self and staff:
Create a Self Development Log
State your objective
Focus on why you want to develop
Develop a personal profile
List your strengths and weaknesses
List your achievements
List significant learning experiences
Elicit the views of others
Focus on the present
Prioritise skill requirements
Dream - Where would you like to be in 1, 5 or 10 years time?
Plan your self development strategy
HRM – Task Competence
Notes: <number>

## Slide 56: Example Prioritisation of Skill Requirement
Goal Subject Priority
Understand business New business potential 3 strategy Customer relationship mgt. (CRM) 2
Understand technology Client-server networking 1 O-O databases (OODB) 2 Image storage & retrieval 1
Improve project Mgt & Cost estimating 1 team building skills Business analysis 3 Counselling & coaching 2
Increase dev. efficiency Inspection process 1 and quality Component-based development 3
Assure sys. availability Firewall products 2 and security Encryption methods 2
Dev. Info retrieval skills Digital libraries 3
HRM – Task Competence
Notes: <number>

## Slide 57: Example Individual Development Plan
Prty Subject Training resource Timing
Client-server networking CISCO course 3Q
1 Image storage & retrieval (open)
Cost estimating In-house via job rotation Summer
1 Inspection process Consultant class (on-site) 1Q
CRM products Industry fair March (with follow-contact to vendors)
2 OODB products Internal self-study group 2H (with pilot installations)
Counselling & Coaching External training course June
2 Firewall products Online course (internet) Autumn
2 Encryption methods Purchased book ASAP
HRM – Task Competence
Notes: <number>

## Slide 58: Managing Knowledge Workers – Support
Personal Effectiveness
Value of Rewards
Attain Work Goals
Expectancy
Personal Motivation
Perceived Equability of Rewards
Actual Rewards
Psychological Success
Task Competence
Peer & Mgt Support
Task & Rôle Clarity
Corporate Awareness
Notes: <number>

## Slide 59: Peer & Management Support
The help provided by both peers and managers to each staff member.
This would take the form of resources, time spent in discussing problems or new approaches to achieving the task.
HRM – Peer & Mgt Support
Notes: <number>

## Slide 60: Peer & Mgt Support
See Mayo’s experiments to explain the Hawthorn Effect:
Behaviour is governed by emotional considerations not rational.
People work hard when they feel happy.
People are happy when the are a member of a strong cohesive group.
Small group gives one identity. Individuals work to the group norm.
Therefore the manager’s goal must be to align the group norm to the corporate objectives.
HRM – Peer & Mgt Support
Notes: <number>

## Slide 61: Team Leadership
HRM – Peer & Mgt Support
Notes: <number>

## Slide 62: Managing Knowledge Workers – Task Clarity
Personal Effectiveness
Value of Rewards
Attain Work Goals
Expectancy
Personal Motivation
Perceived Equability of Rewards
Actual Rewards
Psychological Success
Task Competence
Peer & Mgt Support
Task & Rôle Clarity
Corporate Awareness
Notes: <number>

## Slide 63: Task and Role Clarity
Making sure that each employee has a clear understanding of what they are expected to achieve with clearly stated measures of success against which they can judge themselves.
They need a clear understanding of how to behave in going about achieving their stated task, i.e. should they be proactive or reactive, can they make decisions that speed up their work or seek management approval to any diversion from they accepted norm.
HRM – Task & Role Clarity
Notes: <number>

## Slide 64: Use of Appraisal and Feedback Schemes
Appraisal and Feedback is good tool for ensuring task and role clarity
Research by Centre for Creative Leadership (CCL) on management development also showed:
Feedback is an important element of a person’s professional and personal development.
The most effective knowledge workers are learners, in other words, effective knowledge workers encourage and welcome opportunities for learning and development.
Most employees operate in “feedback-poor” environments.
HRM – Task & Role Clarity
Notes: <number>

## Slide 65: Appraisal
Discuss subordinate's performance of past year and jointly set personalised goals for next year; mutual goal-planning and problem-solving
Must have:
Clearly stated feasible and realistic objectives and limited in scope
Clearly show how scheme will assist in attainment of goals
Positive interview climate
HRM – Task & Role Clarity

## Slide 66: 360-Degree Feedback
Employee performance and development feedback that comes from all around the employee - subordinates, peers, managers, self-assessment, and in some cases external sources such as customers and suppliers or other interested stakeholders.
AKA 'multi-rater feedback', 'multisource feedback', or 'multisource assessment’
HRM – Task & Role Clarity

## Slide 67: Appraisals Cont’d
Be realistic: develop targets which are reachable with reasonable effort - more reinforcing to get small wins quite often than big ones occasionally
Be specific: Provide as much information as you can and relate it to individuals particular attainments
Be immediate: give the bonus praise or award now rather than some point in the future
Be psychological: for most people receiving attention, praise and being liked counts more than getting external rewards like pay rises or bonuses
Be unpredictable: Praise or attention usually means more when it is unexpected
n.b. Hertzberg argues appraisals are the last resort of the incompetent manager
HRM – Task & Role Clarity

## Slide 68: Goal Conflicts
  Weinberg,G.M. Schulman,E.L., Goals and Performance in Computer Programming, Human Factors, 16(1):70-77
Resulting Rank on Performance†
† 1 = Best
HRM – Task & Role Clarity
Notes: <number>

## Slide 69: Managing Knowledge Workers – Yet Again
Personal Effectiveness
Value of Rewards
Attain Work Goals
Expectancy
Personal Motivation
Perceived Equability of Rewards
Actual Rewards
Psychological Success
Task Competence
Peer & Mgt Support
Task & Rôle Clarity
Corporate Awareness
Notes: <number>

## Slide 70: Corporate Awareness
Clearly stated need for staff to have a very clear understanding of what the organisation is trying to achieve, the challenges facing it and an understanding of competitor behaviour and customer expectations
Staff must be forced to take their eyes off their work and survey the wider world around them - broaden their vision of the commercial realities within which sales and marketing operate
HRM – Corporate Awareness
Notes: <number>

## Slide 71
All organisations have both overt and covert beliefs, values and norms that influence both business and organisational behaviour
Flawed beliefs interact with questionable values to produce dysfunctional norms that drive value-subtracting behaviour.
eg.
Belief: ‘In the eyes of our bosses, we are only as good as the results we produce today. Yesterday’s results are forgotten. Tomorrow’s are not here yet’
Value: Getting ahead. The place was filled with personnel who wanted to be in the fast track.
Norms: ‘Be flashy. Produce short-term results. Fudge the figures a bit. Find out what’s on your boss’s agenda and help him do that.’
Outcome: Short-term mentality that stood in the way of longer-term pursuit of strategy. Cut-throat mentality pervaded the organisation. Both the social and business economics were poor.
HRM – Corporate Awareness
Notes: <number>

## Slide 72: Managing Knowledge Workers – Reward Feedback
Personal Effectiveness
Personal Motivation
Task Competence
Peer & Mgt Support
Value of Rewards
Expectancy
Perceived Equability of Rewards
Actual Rewards
Psychological Success
Attain Work Goals
Task & Rôle Clarity
Corporate Awareness
Notes: <number>

## Slide 73: Vroom’s Influences on Motivation
Vroom and colleagues identified three influences on motivation
Expectancy – the belief that working harder leads to better performance
Instrumentality – the belief that better performance will be rewarded
Perceived value of the resulting reward
Motivation
Notes: Note: if any of the factors has a zero value, then motivation will be zero.
Example from the text book: expectancy – trying to use a compiler to compile software code; the code has a bug which causes a compilation error regardless of what you do. In this case motivation will collapse.
Instrumentality – you are working on removing a fault from a software tool used by a client; you find that the client has given up using the tool and has acquired a different one to do the job. Low perceived value of reward: a reward that everyone gets is less highly regarded than one which only outstanding people get. Getting a first is more valuable if only 5% of students get a first compared to where 90% get a first!

## Slide 74: Rewards & Incentives
Tampoe’s Study: Personal growth, operational autonomy and task achievement ranked three times higher than salary and bonus for effect on personal performance
Staff evaluate the rewards they earn against a benchmark of both peers and superiors to assess the fairness of the reward. Where this is to their liking it reinforces their sense of of psychological success and renews their motivation and drive. Conversely...
Reward structures are often skewed such that those who solve crises are often those promoted most rapidly. Result: People who create situations where crisis is the norm.
HRM – Rewards
Notes: <number>

## Slide 75
“We were struck by the wealth of nonmonetary incentives used by the excellent companies. Nothing is more powerful than positive reinforcement. Everybody uses it. But top performers, almost alone, use it extensively.”
In Search of Excellence, Peters and Waterman (1982)
HRM – Rewards
Notes: <number>

## Slide 76: Gestures of Appreciation
Sincere praise directed at a specific accomplishment
Team T-shirts, polo shirts, rugby shirts, watches, pins, mugs, posters, etc.
Humorous or serious awards in the form of plaques, certificates, trophies, and the like
Special events to celebrate significant accomplishments; depending on your team's preferences, an event might be a dinner at a favourite restaurant, a show, a trip, a ski day, or a dinner at the boss's house (or, for maximum effect, the boss's boss's house)
Exceptions to company policies for the team, such as casual-dress Friday, a Ping-Pong table in your team's section of the building, free soda pop in the team refrigerator, and so on
Special courses (outside the local area)
Sponsorship at conferences that the organization would not ordinarily sponsor
Grade-level promotions
Special bonuses
HRM – Rewards
Notes: <number>

## Slide 77: A Well-appreciated Software Developer From McConnell,S., Rapid Development - Taming Wild Software Schedules, Microsoft Press, 1996
HRM – Rewards
Notes: <number>

## Slide 78
As with any show of appreciation, it's the thought that counts. Be sure that your rewards say "appreciation" rather than "incentive" or "manipulation."
HRM – Rewards
Notes: <number>

## Slide 79: Perceptual Gap between Supervisors and Subordinates
Adapted from Rensis Likert, New Patterns in Management, McGraw-Hill, 1961, p.91, in Ivancevich & Matteson
HRM – Rewards
Notes: <number>

## Slide 80: Davis ‘J’ Curve
Time
Actual Situation
Expectations
Economic Climate
HRM – Rewards
Notes: <number>

## Slide 81: Rewards Conclusion
Management should recognise the wider rewards expected by knowledge workers where personal marketability - derived from clearly developed and demonstrable skills - rather than financial focus becomes the ultimate source of personal security and achievement.
HRM – Rewards
Notes: <number>

## Slide 82: Working Environment
The Working Environment has a profound impact on productivity and product quality
Study of effect of work environment reported in : DeMarco,T., Lister,T., Peopleware 2nd ed. Dorset House, 1999 Found:
Top quartile (performed 2.6 times better than those at bottom)
Had 1.7 times as much workspace
3 times as often found their workspace “acceptably quiet”
Between 4 and 5 times as often they could divert phone calls or silence the phone
Needlessly interrupted by other people about half as often
How does this fit in with enforced proximity of extreme programming?
HRM – Work Environment
Notes: <number>

## Slide 83: The XP Environment
Example from Wood W. & W.L. Kleb (2003), Exploring XP for Scientific Research, IEEE Software, 20(3):30-36,
Original office – large isolated workspaces separated by towering bookcases and joined by narrow aisle.
Refactored layout: small isolated workspaces, large common area, pair programming workstation, whiteboards and conference table.
HRM – Work Environment
Notes: <number>

## Slide 84: The Environment Cont’d – Pair Programming Station note: sustenance items – fridge, microwave, fresh-air supply, plants…
HRM – Work Environment
Notes: <number>

## Slide 85: Environment, Health & Safety Concerns
“Duty of Care”
  VDU’s, Screen colours/contrast/brightness
  Lighting & Glare, Use of blinds
  Noise
  Temperature
  Chairs, Furniture, Positioning & Posture
  Foot rests
  Documents and document holders
  VDUs and Pregnancy
  Photosensitive Epilepsy
  Dermatitis
  Radiation
  Repetitive Strain Injury
  Eye tests, Cataracts, Use of glasses
  Electrical dangers: drinks, cables
  Computer equipment is heavy
  Psychological stress, bullying…
HRM – Work Environment
Notes: <number>

## Slide 86: Dealing with ‘Toxic Team Members’
“Occasionally, but more often than we would like, we run across someone who has negative effect on productivity – that is, someone whose inclusion on a project actually makes the project less efficient.
  e.g. Dysfunctional labour relations – deliberately slowing down efforts so as not to establish too high a productivity baseline
  Moral rebellion- deliberate non performance affecting team mates
  Overly high standards – member imposing ridiculously stringent quality standards crippling productivity
“If someone on your project is deliberately delaying its progress, there’s probably only one reasonable solution. Fire them!
Glass, R.L. (2008) Negative Productivity and What to Do about it, IEEE Software, V25(5):95-96

## Slide 87: Summary
Nature and importance of management of Knowledge Workers
Need motivated effective staff to achieve corporate goals.
Motivation of knowledge workers not same as general population
Key factors for the manager:
• Task Competence
• Peer and Management Support
• Corporate Awareness
• Task and Rôle Clarity
• Feedback: Appropriate Rewards
Notes: <number>

## Slide 88
See the Mind Changers series on BBC radio
http://www.bbc.co.uk/programmes/b008cy1j/episodes/player